## Slide 1
Stepper Accessibility Improvements
GCFoundation | Stepper component, demo page, localization, guidance, and tests
Summary
The work focused on making the stepper understandable to screen readers, preserving progress state in the demo, documenting skipped-step guidance, and validating the updated markup in tests.
Branch synced to origin at commit d91964a
GCFoundation stepper update | 1

## Slide 2
What we improved
Primary goals for the stepper update
Accessibility
Make multi-step progress understandable without relying on color, icons, or visual position alone. Screen readers should hear what step is current, completed, or upcoming.
State handling
Keep the demo bound to posted model state so validation errors and next/previous navigation do not reset the user context.
Documentation
Explain how to represent skipped or not-required steps, including visible badges, accessible labels, and expected non-interactive behavior.
Verification
Update focused stepper tests to assert the semantic progress markup and the screen-reader-only status text generated by the component.
GCFoundation stepper update | 2

## Slide 3
Core accessibility changes
Implemented in the shared stepper component
- Added a live announcement for the current step: Step X of Y plus the step label.
- Rendered the stepper as a labeled progress navigation using nav plus an ordered list.
- Marked the active step with aria-current="step".
- Added hidden status text so current, completed, and upcoming states are announced.
- Marked decorative circles and icons as aria-hidden="true".
- Stopped rendering the current step as a link to avoid confusing keyboard and screen-reader users.
- Filtered out hidden or unlabeled steps so the announced counts match the visible UI.
- Clamped invalid current-step values so the component stays usable even with bad input.
- Preserved caller-provided HTML in status badges so SR-only helper text can be embedded when needed.
Main file: GCFoundation.Components/TagHelpers/FDCP/FDCPStepperTagHelper.cs
GCFoundation stepper update | 3

## Slide 4
Demo, localization, and guidance
Supporting changes around the component
- Bound the demo page stepper to Model.CurrentStep so validation errors do not reset progress.
- Round-tripped CurrentStep through a hidden field and added next/previous handling in the controller.
- Kept labeled inputs, checkboxes, select fields, and the error summary in the demo flow.
- Added SR-only wording to the Not required badge example so skipped steps are meaningful when read aloud.
- Added English and French resource strings for the step announcement and status text.
- Updated the stepper SCSS to support the semantic list structure and responsive layout.
- Expanded component guidance to cover skipped-step labels, notices, and non-interactive behavior.
- Kept sample snippets aligned with the live examples for easier reuse by other developers.
GCFoundation stepper update | 4

## Slide 5
Files changed
Grouped by purpose for presentation
Component logic
GCFoundation.Components/TagHelpers/FDCP/FDCPStepperTagHelper.cs
GCFoundation.Components/TagHelpers/GCDS/StepperTagHelper.cs
Resources and styling
GCFoundation.Components/Resources/Stepper.resx
GCFoundation.Components/Resources/Stepper.fr.resx
GCFoundation.Components/Resources/Stepper.Designer.cs
GCFoundation.Components/wwwroot/src/scss/components/_fdcp-stepper.scss
Demo wiring
GCFoundation.Web/Views/Template/Stepper/Demo.cshtml
GCFoundation.Web/Controllers/TemplateController.cs
GCFoundation.Web/Models/Template/TemplateStepperFormViewModel.cs
Docs and examples
GCFoundation.Web/Views/Components/Stepper/_WithStatus.cshtml
GCFoundation.Web/Controllers/ComponentsController.cs
GCFoundation.Web/Resources/Components.resx and Components.fr.resx
GCFoundation.Web/Views/Components/_Guidance.cshtml and _Notes.cshtml
Verification
GCFoundation.Tests.Components/Tests/TagHelpers/FDCP/FDCPStepperTagHelperTests.cs
GCFoundation stepper update | 5

## Slide 6
Validation and delivery status
What was confirmed and what remains
Confirmed
The stepper demo runs locally and renders the updated semantic markup.
The branch was pushed successfully.
extend-a11y is synced with origin/extend-a11y at commit d91964a.
Build result
The focused test command completed restore and build successfully after the local server was stopped.
Component assets were rebuilt as part of the normal build pipeline.
Open issue
The xUnit host executable did not launch on this machine.
Windows returned Access is denied when starting GCFoundation.Tests.Components.exe.
This is an environment execution issue, not a compile failure in the stepper changes.
Recommended next step: resolve the local test-host permission issue, then rerun the focused stepper tests.
GCFoundation stepper update | 6

## Slide 7
Appendix: exact file list
Implementation, docs, samples, and tests
- GCFoundation.Components/TagHelpers/FDCP/FDCPStepperTagHelper.cs
- GCFoundation.Components/TagHelpers/GCDS/StepperTagHelper.cs
- GCFoundation.Components/Resources/Stepper.resx
- GCFoundation.Components/Resources/Stepper.fr.resx
- GCFoundation.Components/Resources/Stepper.Designer.cs
- GCFoundation.Components/wwwroot/src/scss/components/_fdcp-stepper.scss
- GCFoundation.Web/Views/Template/Stepper/Demo.cshtml
- GCFoundation.Web/Controllers/TemplateController.cs
- GCFoundation.Web/Models/Template/TemplateStepperFormViewModel.cs
- GCFoundation.Web/Views/Components/Stepper/_WithStatus.cshtml
- GCFoundation.Web/Controllers/ComponentsController.cs
- GCFoundation.Web/Resources/Components.resx
- GCFoundation.Web/Resources/Components.fr.resx
- GCFoundation.Web/Resources/Components.Designer.cs
- GCFoundation.Web/Views/Components/_Guidance.cshtml
- GCFoundation.Web/Views/Components/_Notes.cshtml
- GCFoundation.Web/Views/Components/Stepper/_Basic.cshtml
- GCFoundation.Web/Views/Components/Stepper/_WithIcons.cshtml
- GCFoundation.Web/Views/Components/Stepper/_WithLinks.cshtml
- GCFoundation.Tests.Components/Tests/TagHelpers/FDCP/FDCPStepperTagHelperTests.cs
GCFoundation stepper update | 7